# OTHER FINAL REPORT

Sponsor Name: Island County IAC Project Number: 06-2217N Project Name: Strawberry Point Protection Ass. IAC Invoice Voucher Number:

1. Reporting period: April 2007 – Jan 2010 Contract Start: Apr 1, 2007 Project Completion: Jan 31, 2010 (revised from original Aug 31, 2009)

2. For Trail Maintenance Projects: provide one map identifying all the trails that were maintained in this project [no larger than 11" x 17" size]. Please date the map. For Planning Projects: Copies of final design documents or plans (if not previously submitted.) Copies of project completion summaries from project partners attached to this Final Report form.

3. Briefly describe the work completed with this project: The primary goal of this project was the identification and protection of priority nearshore processes and habitats along a series of small watersheds located on Strawberry Point, Whidbey Island. The work included multiple project partners and resulted in the following primary deliverables: - Herrera Environmental Consultants, Inc. Report entitled “Assessment and Recommendations for Habitat Protection” - Whidbey Camano Land Trust - “Strawberry Point Nearshore Protection Priorities Report” - Prioritized list of parcels for targeted outreach and education (workshops & direct contact from WCLT staff) - Improved Conservation easement on existing ‘Chamberlain’ property, which was identified as a highest priority property in Strawberry Point - Whidbey Island Conservation District - Developed and implemented a strategy to involve land owners in the Forest Stewardship Coached Planning Program - Held multiple farm planning workshops and targeted outreach to specific landowners of properties identified as high priorities for farm planning - Installed a LID demonstration project within the watershed - Held multiple outreach events to educate landowners about the benefits of LID and offer technical assistance for developing their own projects - Developed model for future outreach and education efforts of waterfront and bluff top landowners where priority habitat and habitat forming processes have been identified - Washington State University Extension - Developed ‘Shoreline Living Toolkits’ which were provided to landowners within the project area. Toolkits included a variety of education brochures, booklets and a DVD on coastal biologic and geologic processes

Sponsor Comments: This project was implemented primarily through a collaborative effort of the project partners listed above. This was a unique project in that its success relied so heavily upon the coordinated efforts of these partners. Although the administrative effort necessary to coordinate these partnerships was significant, the primary sponsor (Island County) feels the project was a success and will result in future opportunities for additional partnerships that will likely serve the salmon recovery goals identified in WRIA 6. For example, Island County recently applied for approximately $950,000 of Federal funding towards a watershed restoration project that will include similar partnerships with both the Whidbey Island Conservation District and the Washington State University Extension.

I hereby certify that this project has been completed in accordance with the Project Agreement. Further, I certify the completed project is consistent with both the scope of the project approved (as amended) by the Interagency Committee for Outdoor Recreation (IAC) or Salmon Recovery Funding Board (SRFB) and with the project application. ______________________________ ________ ________________ ______________ Sponsor Signature Date Title Telephone Number