## Slide 1: Peshastin Creek-BRG Side Channel Reconnection Design

## Slide 2: SR 97 Highway Construction 1956
Reduced length of stream by 0.8 miles
Disconnected 194 acres of flood plain
Increased channel confinement
Impaired riparian condition

## Slide 3: How BRG fits with UC Recovery Plan:
Reconnect side channel habitats and floodplains (35 acres floodplain, 6 acres channel)
Biological Strategy Tier 1 action
Top priority for addressing limiting habitat factors
Directly benefits spring Chinook, steelhead and bull trout

## Slide 4: Project Design
Selection of a Preferred Alternative
Completion of Preliminary Design
  Topo and Boundary Survey
  Geotech
  Analyze site hydraulics
  Plan view and cross-sections (permitting)
  Calculate quantities and cost
Completion of Preliminary Design Report

## Slide 5: Project Design cont.
Project Permitting
  Wetlands delineation and report
  Cultural Resources survey and report
  Impacts analysis to wetlands and waters of US
  Biological Assessment
  JARPA submittal
Design review by stakeholders, permit agencies, HSC, etc.
Complete Final design and technical specs.