GOLD CREEK HABITAT ASSESSMENT + CONCEPTUAL DESIGN (12-1306)

Response to Review Panel Comments in SRFB Individual Comment Form  (6/14/2012)

September 1, 2012

Reviewers from SRFB conducted a site visit on 6/6/12 and subsequently recommended:

“a more focused approach on potential restoration options that would address the passage issues faced by bull trout and other salmonid species”

“the study design should focus on informing specific project development, rather than a broader groundwater assessment in the valley”

“the assessment should focus on project development that addresses the key limiting factor for bull trout, rather than broader habitat conditions”

“the assessment may be better served by collecting site–specific field and survey data to better inform project development and to develop preliminary designs, such as placement of engineered log jams to provide holding pools and improve low-flow passage conditions”

“a more direct approach to project development that focuses on placement of large wood may be appropriate”.

SRFB Early Application Review Panel comments contrast with Local Lead Entity TAG Review:

“TAG members support this assessment and design proposal as it potentially addresses the large-scale de-watering limiting factor.”

“The TAG noted that the proposal seeks to address the problem at an appropriate (reach level) scale”

The Project Proposal (narrative) reconciles all these comments by itemizing and sequencing work elements into a restoration concept that is well supported by best available science:

SECTION 1. A.

Primary Goal: Investigate the causes of seasonal dewatering in Gold Creek and the associated impacts to aquatic species, including spatial constraints and habitat degradation. Produce conceptual designs for restoration actions that employ natural fluvial processes to improve spawning, rearing and migratory conditions for the Gold Creek bull trout population.

Objectives:

•   Synthesize historic and current habitat studies’ data and conclusions into a reach scale assessment of existing conditions in Gold Creek.

•   Develop a conceptual model to explain physical processes affecting dewatering and related habitat concerns for bull trout.

•   Produce initial designs for habitat restoration actions that employ the natural geomorphic and hydrological processes available in the project reach.

SECTION 1. D.

The implementation strategy for the Gold Creek assessment has three primary stages:

- Compile and summarize existing information about the geomorphology, hydrology and habitat values of Gold Creek study area;

- Identify habitat disturbances, both natural and man-made,  the resultant channel changes, and the presumed implications for bull trout productivity;

- Determine what potential restoration actions would address limiting habitat conditions (e.g., dewatered reaches, simplified channels, degradation of riparian areas, elevated temperature areas).

SECTION 3. A.

The project was originally designed with a smaller scope of hydrologic and geomorphic investigation. Feedback from the Yakima bull trout action group emphasized the need for a more comprehensive habitat analysis that included ground and surface water interactions and a larger geographical project area. Development of a conceptual restoration design component was added so as to move the project from exclusively assessment into the preliminary restoration project framework.