| Task | Sub-task | Project Cost | SRFB Request |
| --- | --- | --- | --- |
| Field Assessment | Topographic survey | $16,805 | $16,805 |
|  | Bluff top (upland) characterization |  |  |
|  | Bluff sediment characterization |  |  |
| Bluff Stability Assessment | Historic and current bluff’s retreat rate | $11,235 | $11,235 |
|  | Current landslide mechanisms |  |  |
|  | Stabilization alternatives for groin/ bulkhead removal |  |  |
| Feasibility Assessment Report | Feasibility Assessment Report (including 4 options: Total groin and bulkhead removal; Groin and bulkhead setback; Partial groin removal (lower portion), leaving 3rd bulkhead segment in place as is; Bluff stabilization). The project will result in a preferred preliminary design. | $18,960 | $18,960 |
| Project Total |  | $47,000 | $47,000 |