| Project Number | 14-1299 |
| --- | --- |
| Project Name | Willow Creek Daylighting Design |
| Sponsor | City of Edmonds |
| Planning Type | Preliminary design |

# 2014 Project Proposal for Planning Projects

- Problem Statement

Edmonds Marsh is a 28-acre remnant of a historical 100+-acre barrier estuary and marsh complex located a short distance from the downtown area in the suburban City of Edmonds.  Edmonds Marsh is one of the few remaining such ecological features in the Central Puget Sound basin. Research indicates that barrier estuary habitats, such as this, are an important habitat type for Pacific juvenile Chinook salmon (Fresh, 2006; Beamer, 2006) and significant losses of this particular habitat type have occurred along the WRIA 8 shoreline (Williams et al, 2001; Leschine, T. and AW Petersen, 2007).  Several studies specifically call out the need for restoration of barrier estuary complexes as a critical component to Chinook recovery (Redman, S, 2005; Beamer, 2006), including the 2012 Puget Sound Partnership Action Agenda.

This project addresses a key salmon recovery issue of limited juvenile access to important, yet rare, nearshore rearing habitat.  The goal of the project is to improve the connection between Edmonds Marsh and Puget Sound to provide juvenile salmon access to intact estuarine rearing habitat.  This project represents a unique opportunity to increase the diversity of nearshore habitat types available to juvenile Chinook along the highly degraded WRIA 8 shoreline.

Historically, Edmonds Marsh and the contributing creek watersheds likely supported several salmon species and life stages, including juvenile Chinook and coho salmon in the marsh system.   The current conditions significantly limit fish access, and there is no recent evidence of non-natal juvenile salmon rearing in the marsh.  Daylighting Willow Creek and addressing additional restoration design issues on and adjacent to the site, will allow for expanding and enhancing juvenile salmon rearing and secondarily adult coho spawning, as well as enhance the existing cutthroat populations.

Description of the passage problem: The current outlet of the marsh is via a combination of a narrow, steep ditch and a 1,600’ long system of buried pipes and vaults that empties into Puget Sound at approximately -8.0’ MLLW.  A flap tide gate is present mid-way along the pipe outfall system. The tidegate is mostly closed during winter months (mid-October through mid-March) limiting tidal inflow and fish access. The gate is held open mid-March through mid-October.  This existing system is a nearly complete fish access barrier.  In addition, the existing system interrupts the natural delivery of freshwater, organic matter (detritus), and prey organisms to the shoreline of the Puget Sound.  Thus, juvenile Chinook salmon and other species migrating and rearing in the shallow waters along the shoreline do not benefit from the current inputs of the marsh system.

Description of amount and quality of habitat available:  Currently, approximately 10 acres of the accessible 28-acre marsh is a combination of mudflat and saltmarsh habitat (see Existing Conditions map in the attachments) that would support juvenile Chinook rearing.  The remaining 18 acres of marsh are dominated by cattails, indicating primarily a freshwater habitat.  Previously existing channel networks from the creeks to the estuarine portion of the marsh have now been overgrown by cattails and no channels exist currently.

- Project Purpose

  - State the project goal(s).

- The goal of the overall project is to restore tidal inflow and to improve fish passage conditions into Edmonds Marsh, by daylighting Willow Creek. The Early Feasibility Study (completed in May 2013 and funded by RCO) indicates this restoration action will provide improved access to up to 28 acres of estuarine marsh habitat suitable for juvenile Chinook salmon. Additional benefits include increased connectivity to upstream spawning for other salmonid species, such as coho.

- The goal of the current project phase, Preliminary Design, is to complete a preliminary project design of a daylighted Willow Creek connection to Puget Sound and prepare permit applications.

  - List the project’s objectives.

The objectives of the current phase are to:

- Prepare draft and final preliminary design elements for a daylighted connection of Edmonds Marsh outlet via Willow Creek to Puget Sound

- Prepare permit applications and other required environmental documentation

- Update the construction cost estimates to complete the project

- Continue to coordinate the design with landowners and adjacent landowners

- Project Context

  - Describe the location of the project in the watershed

- Edmonds Marsh is a remnant barrier estuary located in the nearshore of the Lake Washington/Cedar/Sammamish watershed (WRIA8) and within the City of Edmonds in the Central Puget Sound basin.  The immediate extent of the project is west of SR 104, south of the Port of Edmonds’ Harbor Square business park, east of the Port of Edmonds’ Marina and the BNSF Railway’s right of way, and west of the former Unocal/Chevron property (see location map attached in PRISM project number 11-1553).

  - List the fish resources present at the site and targeted by this project.

- Recent research on juvenile Chinook salmon usage of non-natal creek mouths and pocket estuaries indicate a high likelihood that juvenile Chinook will use the Edmonds Marsh/Willow Creek mouth habitats, if made accessible.  In the Skagit River estuary and adjacent marine nearshore, Beamer et al. (2003) found that between February and May, more juvenile Chinook salmon used pocket estuaries than other nearshore areas. This research documents the preference of juvenile Chinook to utilize available pocket estuary habitats and their movements into these habitats from nearshore. More recently and closer to this project location, Todd Zackey of the Tulalip Tribes led an investigation of juvenile salmonid use of the lower reaches of small, non-natal tributaries in Puget Sound’s Whidbey basin. The study documented juvenile Chinook in 16 of 18 streams sampled (Zackey et al. 2011). During the preparation of the Early Feasibility Study for this project (11-1553), Zackey also provided related site-specific information regarding fry presence based on gradient.  He indicated that Chinook fry presence was observed in low gradient areas at the mouths of small streams. In addition, Zackey’s research on fish distributions in coastal streams along the eastern Central Puget Sound shoreline indicate that a key limiting factor to juvenile Chinook use of coastal stream mouths are railroad culverts.  Comparatively, in the case of barriers, Triangle Cove on Camano Island, which is fish passable and not impeded by the railroad or otherwise, juvenile Chinook use not only the brackish portions of the pocket estuary, but also the lower reach of the stream (Zackey, 2013).

- The Willow Creek Daylight project is located 16 miles south and 8 miles north of the Snohomish River and Cedar/Sammamish watershed mouths, respectively. The Creek is within the range of documented juvenile fish migration and use.  Given these documented studies, and data provided in the Early Feasibility Study for this project, it is highly likely that juvenile Chinook salmon will access and use the Edmonds Marsh system and restored nearshore habitats at the outlet.

| Species | Life History Present (egg, juvenile, adult) | Current Population Trend (decline, stable, rising) | ESA Coverage (Y/N) | Life History Target (egg, juvenile, adult) |
| --- | --- | --- | --- | --- |
| Species | Life History Present (egg, juvenile, adult) | Current Population Trend (decline, stable, rising) | ESA Coverage (Y/N) | Life History Target (egg, juvenile, adult) |
| Chinook salmon | None | n/a | Y | Juvenile |
| Coho salmon | None | n/a | N | Egg, juvenile, adult |
| Chum salmon | None | n/a | N | Juvenile |
| Cutthroat trout | Egg, juvenile, adult | Unknown | N | Egg, juvenile, adult |

  - Discuss how this project fits within your regional recovery plan and local lead entity’s strategy to restore or protect salmonid habitat in the watershed

- The Willow Creek daylighting project is on the WRIA 8 three-year work plan, M233 Willow Creek daylighting. The project is located in the WRIA 8 nearshore subarea, which is a Tier 1 priority in the WRIA 8 Chinook Recovery Plan. The project addresses a priority action outlined in both the WRIA 8 Chinook Recovery Plan and the 2012 Puget Sound Partnership Action Agenda- restoration of barrier (or pocket) estuary habitats.  The target fish species for this project is juvenile Chinook, which is a priority fish species across the Puget Sound region.  The 28-acre Edmonds Marsh complex is one of the few remaining barrier estuary marsh systems in the Central Puget Sound basin and is particularly noteworthy because of its large size.

  - Explain why it is important to do this project now instead of at a later date.

- The extensive loss in both size and quantity of coastal embayments in the Central basin of Puget Sound (includes WRIA 8 nearshore subarea) has been highlighted in historic change analysis studies (Collins and Sheikh, 2005).  Due to this historic loss, there are very few remnant estuarine marsh restoration opportunities. Review of the WRIA-8 Salmon Recovery Funding Board Grants, Puget Sound Nearshore – Estuary and Restoration Program, and the Puget Sound Nearshore Ecosystem Restoration Program indicates that the Edmonds Marsh, Willow Creek daylight project may be the largest tidal marsh estuary restoration project opportunity along this 20-mile section of the eastern, Central Puget Sound nearshore area and shoreline.

- The timing is appropriate for this project.  The City of Edmonds solidified their support and leading role on this project by taking over project sponsorship upon closure of People For Puget Sound in Sept 2012. The project team has spent two years conducting outreach to the community, making it politically feasible at this time.  This project has broad support throughout the Edmonds community, including support of many elected officials on the City Council and the Port Commission. In addition, the marsh was recently reclassified as “tidal marsh habitat” during the City’s Shoreline Master Program update process, giving it a higher level of protection.  Further, the City continues to make a firm commitment to this project through allocation of matching funds in the annual City operations budget and includes matching funding for this project in their 6-year Capital Improvement Plan.

  - If any part or phase of this project has previously been reviewed or funded by the SRFB, please fill in the table below.

| Project # or Name | Status | Status of Prior Phase Deliverables and Relationship to Current Proposal? |
| --- | --- | --- |
| 11-1553 | X Completed - In Process - Not Funded* | The Early Feasibility Study phase-completed May 2013. Deliverables: alternative alignment screening assessment, conceptual project design, and a determination of biological response to daylighting Willow Creek. The results of the feasibility study indicate a positive biological response of juvenile Chinook to an accessible, daylighted channel connecting Edmonds Marsh more directly to Puget Sound- the driving factor behind moving forward with this project. |
| 13-1107 | - Completed X In Process - Not Funded* | The Final Feasibility Study is in process. Deliverables will be final evaluation of marsh outlet configuration across Marina Beach; evaluation of structural measures, if necessary, to maintain marsh outlet opening; determination of need for a self-regulating tidegate in the daylighted channel; assessment of the availability of the Unocal property for the daylighted channel and buffers; and cultural resources compliance study and documentation. Est completion date is 12/27/14. |

* If previous project was not funded, describe how the current proposal differs from the original.

- Project Description

  - Provide a detailed description of the proposed project and how it will address the problem described above.

- The full scope of restoring Edmonds Marsh involves: 1) construction of a new ‘daylight’ tidal channel connection from Edmonds Marsh to Puget Sound, 2) improvement of fish passage barrier issues and tributary connectivity upstream of the marsh complex, 3) eradicating invasive species, and 4) addressing potential water quality and flooding issues from urban stormwater runoff.  In addition, the project will address social interests, such as access and recreation opportunities, economic and social value of a restored ecosystem in terms of climate change and sea-level rise preparedness, carbon sequestration capacity, and economic value of ecosystem services.  This restoration project is being developed in coordination with stakeholders and property owners within the vicinity of the marsh, namely Unocal/Chevron, Port of Edmonds, Washington Department of Transportation (including WA State Ferries Division), Sound Transit and BNSF Railway Company. The project team has met in person with representatives from Unocal (Chevron), Arcadis (Chevron’s consultant) Department of Ecology, and Washington State DOT Ferries Division regarding cleanup and future ownership of the Unocal property.  Since the Unocal property is in escrow, we were not able to obtain signed Landowner Acknowledgement forms.  In lieu of this form, the City of Edmonds has sent a letter informing all adjacent property owners of the project and status (attached in PRISM).

- Current project phase: The project is currently finishing the final feasibility phase.  Deliverables for this phase will be completed in December, 2014 (refer to design deliverables memo in PRISM for full schedule).  We are applying for funding for the Preliminary Design phase.  This phase will prepare preliminary design plans for the daylighted channel connection of Edmonds Marsh to Puget Sound by reconfiguring Willow Creek connection under BNSF railroad and across Marina Beach.  Permit applications will be completed during this project phase, and the project team will continue negotiations with adjacent landowners regarding project design elements.

  - Clearly list and describe all products that will be produced (i.e., project deliverables)

- During this phase, we intend to meet the required deliverables set forth in Manual 18 Appendix D-2.  Deliverables will include:

- Preliminary Design Report that includes final beach outlet alignment and preliminary design plans for any structures needed to maintain channel integrity, the outlet opening, and protect adjacent park infrastructure.

- Property and boundary related survey

- Advance permit coordination and supporting environmental documents

- Permit Applications

In addition, the City continues to forward supporting studies in parallel to this project using separate funding sources.  These studies support the overall goals of this project and provide multiple benefits, they are not directly related to Chinook recovery benefits provided by this project and are therefore considered leverage and not direct project matching funds.

  - If the project will occur in phases or is part of a larger recovery strategy, describe the goal of the overall strategy, explain individual sequencing steps and which steps are included in this application.

| - Task | Phase | Status | Target Date | Deliverable(s) |
| --- | --- | --- | --- | --- |
| Early Feasibility Study | Feasibility | Complete | 5/2013 | Topo survey, DEM, hydrologic model, alternative screening analysis, conceptual design |
| Final Feasibility Study | Feasibility | In-process | 12/2014 | Final Feasibility Report, Cultural Res Review, Alt. scaled plan view drawings and cost estimates |
| Preliminary Design and prepare permit applications | Design | Included in this application | 12/2015 | Preliminary design report, permit applications |
| Final Design and Permits submitted | Design | Future | 12/2016 | Design Report and permits submitted |
| Permit awards | Design | Future | 2017 | Acquired permits |
| Monitoring/Stewardship Plan | Design | Future | 2017 | Monitoring and stewardship plans |
| Contractor selection/bid award | Implement | Future | 2018 | Bid selection process outline and const. contract |
| Construction | Implement | Future | 2018 | As-builts |
| Monitoring | Evaluate | Future | 2021 | Monitoring report |
| Reporting | Admin | Future | 2021 | All project info submitted into PRISM and HWS |

  - If your proposal includes an assessment or inventory (NOTE: project may extend across a wide area and cover multiple properties):

    - Describe any previous or ongoing assessment or inventory work in your project’s geographic area and how this project will build upon rather than duplicate completed work.

    - Describe how the assessment or inventory addresses the stages and elements in Guidance on Watershed Assessment for Salmon (Joint Natural Resources Cabinet, May 2001, www.digitalarchives.wa.gov/governorlocke/gsro/watershed/watershed.pdf).

  - If your proposal includes developing a design:

    - Will the project design be developed by a licensed professional engineer?

- City of Edmonds will contract a licensed professional engineer and the City has several licensed professional engineers in the Public Works department who will work on this project.

    - Has Washington Department of Natural Resources confirmed that your project is or is not on state-owned aquatic lands?

- Yes- DNR staff has confirmed this project does not occur on State-owned aquatic lands (pers comm. With Brenda Werden, WDNR on 4/12/2013).

  - If your proposal includes a fish passage or screening design:

    - Has the project received a Priority Index (PI) or Screening Priority Index (SPI) number? If so, provide the PI or SPI number and describe how it was generated:

- WDFW staff determined that this project does not yet have a PI or SPI#. The scope of this project is downstream of WDFW surveys (pers. comm on 4/18/13 with Ryan Gatchell, Fish and Wildlife Biologist, WDFW).

    - For fish passage design projects:

      - If a culvert or arch is proposed, will it employ a stream simulation, no slope, hydraulic, or other design?

- The project does require a set of two culverts/bridges to allow the daylighted stream passage under two tracks of BNSF railroad.  These culverts are already in place.

      - Describe the amount and quality of habitat made accessible if the barrier is corrected.

- The Early Feasibility Study (available on PRISM) indicates that improving the connectivity of Edmonds Marsh to Puget Sound “offers a great deal of potential for fish movement” into the marsh, and will improve fish passage attractants, connectivity and accessibility to the remnant 28 acres of barrier marsh habitat. Habitat estimates from the study include 3.2 acres of mudflats, 5.9 acres of low salt marsh vegetation, 11.4 acres of freshwater marsh, and 6.1 acres of forested wetland. The proposed project anticipates that a portion of the freshwater (cattail) marsh will convert to tidal marsh habitat resulting from the increased salt water tidal prism to the marsh.  The proposed project will also add 1 acre of daylighted and beach channel habitat replacing the existing 1,600 foot pipeline.

      - Identify if there are additional fish passage barriers downstream or upstream of this project.

- There are no additional barriers downstream of the proposed daylighted channel.  There are fish passage barriers upstream, on both creeks.  The scope of Willow Creek basin restoration intends to address upstream barriers on Willow Creek in the future. Upstream Willow Creek currently supports a cutthroat trout population and is less urbanized.

  - Describe other approaches and design alternatives that were considered to achieve the project’s objectives and why the proposed alternative was selected.

- An alternative daylight channel screening analysis was performed in the Early Feasibility Study.  The screening analysis considered three daylight alternative alignments for connecting the marsh to Puget Sound. As described in the Early Feasibility Study, the proposed daylight alternative was selected as the beach has nearshore habitat attractants such as sediment shoaling, macro-algae beds, and potential forage fish areas. The preferred alignment also has the least infrastructure impacts, the lowest cost associated with these impacts, and is the only full daylight alternative.

  - Describe your experience managing this type of project.

- City of Edmonds staff has experience managing local, state, and federal grant funded projects that are complex and multi dimensional.  In addition, City of Edmonds has contracted EarthCorps for project management services for this project.  The project engineering team will also have expertise in management of feasibility, design and construction of SRFB funded habitat restoration projects.

  - Explain how the project’s cost estimates were determined.

- Project cost estimates were determined by developing a thorough scope and cost estimate, and comparing the cost estimate to other projects with similar scope in the Puget Sound.

  - List Project Partners and their role and contribution to the project.

- As of now, there are no additional project partners who are contributing financially to this project, beyond the City of Edmonds.  The Port of Edmonds has been identified as a potential partner in association to their redevelopment plans for the property adjacent to the marsh.  Sound Transit has expressed support for the project (Letter of Support provided). In addition, the project is strongly supported by the local, grassroots group Friends of Edmonds Marsh (FOEM), who have been conducting public education and outreach.

  - List all landowner names

- City of Edmonds- project sponsor and landowner of Edmonds Marsh and Marina Beach properties.

- Unocal/Chevron- landowner of Unocal property that is within the restoration area.

- BNSF Railway Company- owns right-of-way and existing culverts where daylighted channel would cross under the railroads tracks to the creek outlet.

- Port of Edmonds- adjacent landowner to the west and north of the project area.

Point Edwards Homeowners Association- adjacent landowner to the southeast of the project area.

  - Contingency Planning: State any constraints, uncertainties, possible problems, delays, or additional expenses that may hinder completion of the project. Explain how you will address these issues as they arise and their likely impact on the project.

- Identified potential constraints and uncertainties for the adjacent Unocal/Chevron site include:  1) Future ownership and land use and 2) Remaining contaminant levels. The scope of work for the previously funded project phase, Final Feasibility, is currently considering constraints around remaining contamination and use of the Unocal property for restoration.  Delays in the project could occur for real estate, property acquisition, master planning, and in the permitting phase of work. The project team recognizes that permitting and phasing of construction to align with funding sources and availability can be cumbersome and often delay a project.

During the final feasibility project phase, the project consultant (Shannon & Wilson) has worked closely with Department of Ecology and the consultant team managing the Unocal site remedial cleanup (Arcadis). Arcadis provided Shannon & Wilson topographic data of the Unocal site and remediation and cleanup data that shows known locations of remaining contamination.  Chevron is currently in discussion with Department of Ecology and has submitted plans for addressing remaining contamination on the site.  The Edmonds Marsh project team met with Chevron and Arcadis representatives on 6/16/14 to discuss anticipated clean up, data sharing, and future transfer of the property to Washington Department of Transportation (WSDOT) Ferries Division.  Chevron is aware of the daylighting project and status, however stated they could not sign a landowner acknowledgement form since the Unocal property is in escrow.

The Edmonds Marsh project team met with Department of Ecology and WSDOT Ferries Division on 7/21/14. The representative from Ecology reiterated that Ecology and Chevron are in discussion regarding plans submitted for addressing the remnant contamination on the Unocal site. Ecology also outlined steps for how and when the property transfer might occur. These steps were confirmed by the WSDOT Ferries Division representative. The Ferries Division representative also acknowledged that the proposed daylight alignment does not differ from the same alignment proposed by Ferries in their 2004 SR 104 Edmonds Crossing Final Environmental Impact Statement and Final Section 4(f) Evaluation.  The Edmonds Crossing project is not in WSDOT Ferries 2009 Long Range Plan, however, and it is unknown at this time if a new ferry terminal will be built in Edmonds.

Based on these meetings, Chevron (current Unocal property owner) and WSDOT Ferries (future Unocal property owner) are both aware of the Willow Creek daylighting project and the larger Edmonds Marsh restoration project to address habitat restoration, flood abatement, and stormwater.  The City also sent letters dated 7/25/14 to WSDOT Ferries Division, Port of Edmonds, Chevron, BNSF and the Pt. Edwards Condo Association informing them of the Edmonds Marsh project and status.  These letters are attached in PRISM.

  - List and describe the major tasks and schedule you will use to complete the project. (Planning projects should typically be completed within two years of funding approval).

| Task: | Est completion date: |
| --- | --- |
| Finalize contractor bid process and award | 3/2015 |
| Draft Preliminary Design Report | 6/2015 |
| Final Preliminary Design Plans | 8/2015 |
| Permit Applications | 10/2015 |
| Final Preliminary Design Report | 10/2015 |

## Response to Review Panel Comments

Use this section to respond to the comments you will receive after your initial site visits, and then again after you submit your final application.

Response to Site Visit Comments

Please describe how you’ve responded to the review panel’s initial site visit comments. We recommend that you list each of the review panel’s comments and questions and identify how you have responded. You also may use this space to respond directly to their comments.

The review panel provided extensive technical review comments for the final feasibility study phase of this project (SRFB Project No. 13-1107).  The current proposal provides valuable information that has been developed since 2013 on fish utilization, coastal geomorphology, and other relevant issues.  This recent information addresses questions and concerns identified in last year’s review, and strengthens the overall outlook for the benefit and certainty of the project.

The proposed work is technically sound and is an appropriate priority in the overall sequence for developing the larger Edmonds Marsh project.  The review panel recommends that the sponsor likewise elevate its negotiations over purchasing (or otherwise obtaining a controlling interest over) the Unocal/Chevron property to an immediate priority.  Control over this property will allow more flexibility in designing the alignment and habitat features of the new channel. For example, it potentially could allow for a wide setback from the railroad tracks, which could be planted in a substantial buffer of native nearshore vegetation.

The project team has met in person with representatives from Unocal (Chevron), Arcadis (Chevron’s consultant) Department of Ecology, and Washington State DOT Ferries Division regarding cleanup and future ownership of the Unocal property.  The Unocal property is currently in escrow.  WSDOT Ferries Division has paid for acquiring the site (through an escrow account) and ownership will transfer once Department of Ecology has confirmed that clean up requirements have been met. WSDOT Ferries is not able to say with certainty what future development, if any, will occur at the site.  The City of Edmonds is interested in the potential of someday acquiring the site for further cleanup and restoration, if possible.

The sponsor may find it useful to engage the Puget Sound Partnership to help it advocate in negotiations with Ecology, WSDOT and the landowner over the certification of cleanup and eventual transfer of control over the Unocal/Chevron property.

The WRIA 8 project manager began a discussion with Todd Hass at the Puget Sound Partnership in June 2014 regarding the status of the project and ways the PSP can help with moving the project forward. In addition, the project team met with Chevron and Arcadis representatives on 6/16/14  and with Department of Ecology and WSDOT Ferries Division on 7/21/14. The primary topics of discussion were ongoing cleanup schedule and outcome and potential timing for transfer of the Unocal property to WSDOT Ferries.  Ferries indicated the property would transfer to them, but that the final cleanup schedule and ultimate timing of transfer was not known at this time.  Ferries also indicated verbal support for the daylighting project since it does not conflict with similar plans that were identified as part of the Edmonds Crossing FEIS, which was completed in 2004.

Response to Post-Application Comments

Please describe how you’ve responded to the review panel’s post-application comments. We recommend that you list each of the review panel’s comments and questions and identify how you have responded. You also may use this space to respond directly to their comments.

Includes assessment, design, and study and combination planning and acquisition projects, excluding barrier inventories.