| Correction Analysis Form |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Site Information (measurements in feet) |  |  |  |  |  |
| Project Name: George Davis Creek Fish Passage - East Lake Sammamish Shore Lane Culvert Replacement and Downstream Daylighting Project |  | PRISM Project #: |  | Date: 6/21/18 |  |
| Bankfull Width (outside influence of culvert): 9 ft. |  | Utilities Crossing: Yes No Unknown |  |  |  |
| Road Fill at Culvert Invert (Top): 8 ft. |  | Road Width: paved 16ft. |  |  |  |
| Road Description/Condition (mainline, spur road, driveway/access): Local, dead-end access road, no center line, paved, 16 feet wide. Good to fair pavement condition. |  |  |  |  |  |
| Evaluator Information |  |  |  |  |  |
| Evaluator Name: Danika Globokar |  | Affiliation: City of Sammamish, Assoc. Stormwater Engineer |  |  |  |
| Mailing Address: 801 228th Ave SE |  | City: Sammamish | State: WA |  | Zip: 98075 |
| Telephone: 425-295-0516 | FAX: | Cell: 425-531-1282 | E-mail: dglobokar@sammamish.us |  |  |
| Upstream Habitat/Channel Description |  |  |  |  |  |
| Channel Slope (outside of culvert influence): 6% |  | Re-grade Potential (streambed US – streambed DS in feet): Unknown or N/A – the downstream end connects with other pipes and does not daylight. |  |  |  |
| Dominant Substrate: Sand (<1/5”) Gravel (1/5”–3”) Cobble (3”-12”) Boulder (>12”) Bedrock |  |  |  |  |  |
| Additional Upstream Information, Habitat Description, Other Site Conditions or Concerns, Including Potential Re-Grade Impacts Relative to Channel Stability And Habitat: The channel daylights for approximately 15 feet upstream between Shore Lane and the East Lake Sammamish Regional Trail. Upstream, between the Trail and East Lake Sammamish Parkway, the stream cascades over angular rock with gravel in between, and plunges at the outfall of the Parkway culvert. Upstream of the Parkway, an existing, in-line sedimentation pond and off-line high-flow-bypass diversion structure are located at the culvert entrance. The channel 100 to 200 feet upstream of East Lake Sammamish Parkway is lined with non-native vegetation including ivy and Himalayan blackberry in backyard areas. This transitions farther upstream into a wooded ravine with in-stream wood and primarily native vegetation. Upstream, gravel-dominated substrate includes rounded cobbles and a few small rounded boulders. A concrete weir exists about 400 feet upstream which poses an additional barrier. |  |  |  |  |  |
| Downstream Habitat/Channel Description |  |  |  |  |  |
| Channel Slope: 6% (outside of culvert influence) |  |  |  |  |  |
| Additional Downstream Information, Habitat Description, Other Site Conditions or Concerns: A short (100-foot) open channel section extends upstream from the mouth at Lake Sammamish. Kokanee have been observed in this section in years past. At the upper end of this section, the creek passes beneath the Behringer-Titcomb home, at 629 E Lake Sammamish Shore Lane, in a structure resembling a box culvert, which was reconstructed in 2008 to be entirely fish-passable. The stream is piped upstream from that residence to E Lake Sammamish Shore Lane. |  |  |  |  |  |
| Correction Options and Preferred Alternative |  |  |  |  |  |
| ## Options to Consider – Provide up to Three Site-Appropriate Correction Alternatives. Option 1: Replace the existing 30-inch CMP culvert at East Lake Sammamish Shore Lane at its present location with a 12-16-foot-wide box culvert. In conjunction, daylight the downstream, make the presently-piped section fish-passable and connect with the lowermost, currently fish-passable segment at and beneath the Behringer-Titcomb residence. At least one building would require remodeling to accommodate this option, and several mature fir trees may also need to be removed. An associated arborist study in addition to other engineering and habitat studies may be required. Option 2: After crossing beneath East Lake Sammamish Parkway, the creek would be diverted northward through a new channel section fitted between the Parkway and the trail. The channel would then cross under East Lake Sammamish Shore Lane to the north of its current location in a new 12-16-foot-wide box culvert. It would then connect to Lake Sammamish through a new channel section across a to-be-acquired property several parcels to the north of the existing alignment. The channel sections under and downstream of the Behringer-Titcomb residence would be abandoned. (Corresponds with Option 2 for the Parkway crossing. FBRB #10b) Option 3: See Figure below for depiction of a new stream alignment under this alternative. George Davis Creek would be re-routed beginning several hundred feet upstream of East Lake Sammamish Parkway to cross the Parkway with a new fish-passable culvert at a new location, at some distance to the south of its present location. The downstream channel would continue to the south, before crossing East Lake Sammamish Regional Trail. The trail crossing would be designed and implemented by King County. No crossing of East Lake Sammamish Shore Lane would be needed under this alternative and since flow would be diverted away from the existing piped system downstream from the Shore Lane, this alternative would effectively correct the existing barrier by rerouting the stream to avoid and abandon the existing barrier. (Corresponds with Option 3 for the Parkway crossing FBRB#10b.) Alternative 3, Southwest Alignment, is shown in yellow. |  |  |  |  |  |
| ## Option 1 is the preferred, or default, alternative since it lies along the existing stream alignment and uses the current road crossing location. The owners of the Behringer-Titcomb private property are kokanee advocates and members of the Kokanee Work Group. The likelihood of permitting and property easement acquisition success is also the greatest with this option. Other crossings would not need to be moved to accommodate this crossing. Higher stream flows are currently diverted around this stream section, but proposed conditions would require it to carry flood flows as well as the existing base flows. Hydrologic and hydraulic studies would need to be undertaken to confirm that the existing, lowermost channel section at the Behringer-Titcomb residence will be able to safely and effectively carry the full range of flows. ## The City has separately financed and contracted a feasibility study in order to determine the best course of action to take which will make George Davis Creek upstream of East Lake Sammamish Parkway (ELSP) readily accessible to kokanee and other salmonid fish. For whichever overall alternative is eventually selected, crossings at ELSP, the Trail, and East Lake Sammamish Shore Lane will all need to be coordinated such that they are located along the same channel alignment. ## Option 3 is an ambitious concept that could provide a significant increase in productive habitat for kokanee and other salmonids by providing a meaningful increase in stream length at a near-ideal gradient for providing spawning and rearing habitat. However possible disadvantages include problematic disruptions in sediment transport due to reduced gradient, narrow buffers, a need to remove existing vegetation along the Parkway and trail, high costs associated with overall project size and extensive grading, needed permissions from owners of property along the way, additional driveway crossings, and other technical feasibility considerations. |  |  |  |  |  |
| Cost Estimates |  |  |  |  |  |
| Rough Cost Estimate* - Attach Detailed Cost Breakdown Using the Appropriate Cost Estimate Template, Provided Separately. Option 1: $ 347,500 Option 2: $ 400,000 Option 3: $ 500,000 *This is a rough approximation of project costs; actual costs may vary depending on specifications identified during final project design. |  |  |  |  |  |

# Correction Analysis Form Instructions

## Site Information

Project Name – This is the landowner’s last name followed by the creek name. If more than one site per landowner is evaluated on the same creek, designate each site with a letter, e.g. Franklin – Boulder Creek A.

PRISM Project Number – This will be provided by PRISM database.

Bankfull Width – The stream width measured perpendicular to flow at the stage at which water begins to overflow into the active flood plain. Bankfull width requires a floodplain or a bench not present in many channels. In those cases, use ordinary high water. Ordinary high water is where the regular stream flow makes a line on the bank marking soil or vegetation with a character distinct from that of the abutting upland. Also defined as the lowest point at which perennial vegetation grows on the stream bank. Enter the average of several bankfull width measurements taken up and/or downstream of the culvert, outside the influence of the culvert.

Utilities Crossing – Include any water, gas, phone or electrical utilities at the crossing to be affected by project construction.

Road Fill at Downstream End – Measure height of material from top of culvert to top of fill at downstream end.

Road Width – Measurement should include shoulders.

Road Description/Condition – Provide a brief description of the road surface, use, condition, etc.

## Evaluator Information

Provide contact information for the people completing the Correction Analysis Form.

## Upstream Habitat and Channel Description

Channel Slope – This is measured outside of the culvert influence.

Re-grade Potential – Subtract the downstream streambed elevation from the upstream streambed elevation at the site.

Dominant Substrate – Identify the size category most prominent in the substrate.

Additional Information – Provide any additional upstream information that may be important to the project.

## Downstream Habitat and Channel Description

Channel Slope – This is measured outside of the culvert influence.

Additional Information – Provide any additional upstream information that may be important to the project.

## Correction Options and Preferred Alternative

Options to Consider – The purpose of this section is to provide the sponsor some guidance on the intended fix. Most small forest landowner projects should be relatively straightforward; however each site is different.

Preferred Alternative – Describe the recommended correction and site-specific concerns to be addressed during design and construction.

## Cost Estimates

Rough cost estimate – Provide estimated costs for correction options listed above. Costs should be based on cost estimate templates, provided separately, for culverts, bottomless arch culverts, and bridges. Attach the corresponding completed template for each estimate. These represent approximate costs; actual costs may vary depending on specifications identified during final project design.