## Slide 1
Bear Creek at Friendly Village (Phase III)
Preliminary Designs 21-1106
Before
After

## Slide 2
Project Sponsor:
Adopt A Stream Foundation
Project Team:
Jay Kidder,PE, Chinook Engineering
King County Housing Authority
WDFW
Others

## Slide 3: SRFB Grant Project Goals and Objectives
Goal: To increase quality and quantity of juvenile Chinook rearing and refuge habitat.
  Objective: Create Preliminary designs that will provide the maximum benefit for juvenile Chinook salmon
    We expect the designs to incorporate the following: 1) Grading of 1,055 linear feet of bank (floodplain connectivity)
      2) Riparian restoration of 2.5 acres
      3) Adding approximately 300 pieces of LWD
      4) Side channel/off channel rearing habitat

## Slide 4
Scope of Work:
LiDAR topography with Aerial orthophotography
Land based Topography and Base map with Property Boundaries
Hydrology review
Hydraulics and 2D Hydraulic and Water Surface and Velocity Modeling (HECRAS or SRH 2D)
Conceptual Designs
Landowner, Agency and Tribal meetings and consultation for Design and Permitting
Alternative Study
Basis of Design Report
Preliminary Design and Recommendations
Zero Rise Flood Stage Analysis and Report
Preliminary Design Drawings for Construction
Draft Specifications
Preliminary Design Construction Cost Estimate
Deliverables:
Base Map
Hydrology and Hydraulic Analysis Report
Alternative Report
Zero Rise Flood Stage Report and King County Memorandum
Conceptual and Preliminary Design Drawings and Specifications
Construction Cost Estimates
Basis of Design Report

## Slide 5
Phase III Site
Tier 1-Core Chinook Use
The project will address the following Chinook habitat-limiting factors identified in Chapter 3: WRIA 8 Chinook Recovery Plan:
Loss of Floodplain Connectivity
Lack of Riparian Vegetation
Loss of Channel and Shoreline Complexity

## Slide 6
City of Redmond, Restoration
Habitat Bank LLC, Mitigation Bank
City of Redmond Restoration
Adopt a Stream, Restoration
City of Redmond, Restoration

## Slide 20
Category | Work Type | Estimated Cost
Agency Indirect | Agency Indirect | $13,616
Cultural Resources | Cultural resources | $26,308
Design for Salmon restoration | Preliminary design | $109,850
 | Total Estimate For Worksite: | $149,774

## Slide 21: Questions?